Software Configuration Management Plan (SCMP)

Project Title: Simple Student Record Mini-System

Department of Software Engineering

Software Configuration Management (SCM)

Mini Project Assignment

# 1. Purpose and Scope

The purpose of this Software Configuration Management Plan (SCMP) is to define the processes, roles, and tools used to manage and control changes to the Simple Student Record Mini-System throughout its development lifecycle.

This plan ensures that all project artifacts are properly identified, versioned, and controlled to maintain consistency, traceability, and quality.

The scope of this SCMP covers all configuration items including documents, source code, test cases, and release packages related to the Simple Student Record Mini-System developed as part of the Software Configuration Management mini project.

# 2. Project Overview

The Simple Student Record Mini-System is a small prototype system designed to manage basic student information such as student name, student ID, department, and year of study. The system provides simple functionalities to add, view, update, and delete student records.

The project is developed as a mini-system for academic purposes, with emphasis placed on applying Software Configuration Management (SCM) principles rather than building a fully functional or complex software product.

The system uses simple technologies and minimal features to allow clear demonstration of configuration item identification, version control, change management, baselining, and release management practices using Git and GitHub.

# 3. Roles and Responsibilities

The Simple Student Record Mini-System project is developed by a student group as part of the Software Configuration Management course. Each team member is assigned a specific role to ensure effective configuration management and controlled development of the system.

Project Supervisor (Instructor):
Provides overall guidance, reviews deliverables, and evaluates project outcomes.

SCM Manager:
Responsible for preparing and maintaining the Software Configuration Management Plan, overseeing version control activities, managing baselines, and ensuring adherence to SCM procedures.

Developer(s):
Responsible for implementing the prototype system, making approved changes, and committing source code to the version control repository according to the defined branching and versioning rules.

Tester:
Responsible for preparing test cases, executing tests, and documenting test results to verify that system functionality meets basic requirements.

Configuration Auditor:
Responsible for conducting configuration audits to ensure that configuration items are complete, correctly versioned, and consistent with approved baselines.

All team members are expected to participate in reviews, follow SCM procedures, and contribute to documentation and project activities as required.

# 4. Configuration Item (CI) Identification

Configuration Items (CIs) are project artifacts that are placed under formal configuration control to ensure that all changes are identifiable, traceable, and approved throughout the software development lifecycle. In the Simple Student Record Mini-System, configuration management is applied to all artifacts that directly affect system functionality, documentation, testing, and release delivery.

All configuration items are identified during the initial phases of the project and are updated whenever new artifacts are produced or existing ones are modified. Each CI is uniquely named, versioned, classified by type, and assigned a responsible owner to maintain accountability and control.

The configuration items for this project are grouped into the following categories:

- Documentation Configuration Items: Software Configuration Management Plan (SCMP), system requirements document, user manual, and developer guide.

- Software Configuration Items: Source code files and associated data files used in the implementation of the system.

- Test Configuration Items: Test case specifications and test result reports used to verify system functionality.

- Release Configuration Items: Release packages and release notes prepared for official system delivery.

Detailed records for each configuration item, including CI name, version number, ownership, current status, and category, are maintained in the Configuration Item Register, which is managed as a separate artifact under Deliverable 2.

# 5. Naming Conventions and Versioning Rules

Version control is used in the Simple Student Record Mini-System to manage changes to all configuration items in a controlled and traceable manner. Git and GitHub are used as the primary version control tools to ensure consistency, collaboration, and accountability throughout the project lifecycle.

## 5.1 Naming Conventions

All configuration items follow consistent naming conventions to ensure clarity, traceability, and easy identification:

- Documents: DocumentName_vX.Y.docx (e.g., SCMP_v1.0.docx, User_Manual_v1.0.docx)

- Source code files: descriptive lowercase names (e.g., student_record_system.py)

- Test files: test_type_vX.Y.xlsx (e.g., test_cases_v1.xlsx, test_results_v1.xlsx)

- Release packages: ProjectName_vX.Y.zip (e.g., SimpleStudentRecord_v1.0.zip)

## 5.2 Versioning Scheme

The project follows a simple versioning format:

vMajor.Minor

Example: v1.0, v1.1

- Major version is incremented when a baseline or official release is created.

- Minor version is incremented when approved changes are implemented through the Change Request (CR) process.

Examples:

- Initial approved documents and repository setup: v1.0

- Updates after approved CRs: v1.1

## 5.3 Version Control Rules

The following rules are applied to ensure proper version control:

- All changes to configuration items must be committed to the GitHub repository.

- Each commit must include a clear and descriptive commit message explaining the change.

- Direct changes to the main branch are restricted; updates must be introduced through feature branches.

- Only approved changes, validated through pull requests, may be merged into the main branch.

- Version numbers must be updated in documents and file headers whenever significant changes occur.

## 5.4 Version Identification and Traceability

Each version of a configuration item can be traced through:

- Git commit history

- Branch names

- Git tags associated with baselines and releases

This approach ensures that previous versions can be retrieved, reviewed, or restored if necessary, and that all modifications are traceable to specific change requests and approvals. Version numbers are also used in conjunction with baselines to identify officially approved versions of configuration items.

# 6. Branching Model

A structured branching model is used in the Simple Student Record Mini-System to manage development, track changes, and maintain the integrity of all configuration items. Git and GitHub serve as the primary version control tools.

## 6.1 Branch Structure

- Main Branch (main)

  - Contains stable, approved, and tested configuration items.

  - All baselines and official releases are tagged from this branch.

  - Direct commits are not allowed; changes must come from feature branches.

- Feature Branches (feature-[task-name])

  - Each branch is created for a specific task, feature, or approved change.

  - Branches are created from main and merged back only after testing and approval.

  - Example branch names: feature-add-student, feature-update-record, feature-add-testcases.

## 6.2 Branching Rules

- No direct commits to main: All changes are made in feature branches to ensure controlled development.

- One task per feature branch: Each branch should implement only one function, feature, or approved change.

- Pull requests required: Feature branches must be merged into main through a pull request that is reviewed and approved by at least one team member.

- Deletion of merged branches: Once a feature branch is successfully merged, it should be deleted to maintain repository clarity.

- Descriptive branch names: Branch names must clearly reflect the task or feature they represent for easy traceability.

## 6.3 Benefits of this Model

- Ensures controlled and organized development.

- Minimizes conflicts by isolating features.

- Supports traceability of all changes to specific tasks or change requests.

- Provides a clear path for creating baselines and official releases.

# 7. Change Control Process

Change control ensures that all modifications to configuration items are formally requested, reviewed, approved, and tracked. This process maintains the integrity, consistency, and traceability of all project artifacts in the Simple Student Record Mini-System.

## 7.1 Change Request (CR) Process

- Initiation:

  - Any team member or stakeholder can request a change to a configuration item.

  - A Change Request (CR) Form is submitted, including:

    - CR ID

    - Description of the proposed change

    - CI(s) affected

    - Justification for the change

- Review and Approval:

  - The SCM Manager reviews the CR for completeness and relevance.

  - The CR is approved, modified, or rejected by consensus among team members.

  - Approved CRs are logged in the Change Log.

- Implementation:

  - Approved changes are implemented in a feature branch corresponding to the task.

  - The responsible developer updates the CI according to the defined naming and versioning rules.

  - Commit messages reference the CR ID for traceability.

- Verification:

  - The Tester verifies that the implemented change meets the requirements and does not introduce unintended errors.

  - Test results are documented and linked to the CR.

- Closure:

  - Once verified, the feature branch is merged into the main branch via a pull request.

  - The CR is marked closed in the Change Log.

## 7.2 Change Log

A Change Log is maintained to track all changes systematically. Each entry includes:

- CR ID

- CI affected

- Description of the change

- Requestor name

- Approval status

- Implementation date

- Version after change

## 7.3 Benefits of the Change Control Process

- Ensures all modifications are reviewed and approved before implementation.

- Maintains traceability between changes and configuration items.

- Minimizes risk of errors or unauthorized updates.

- Supports accurate versioning, branching, and baselining of all project artifacts.

# 8. Baseline Management

Baselines are formal snapshots of configuration items at specific points in the project lifecycle. They provide a stable reference for development, testing, and release, ensuring consistency and traceability of all project artifacts.

## 8.1 Baseline Types

Two baselines are defined for the Simple Student Record Mini-System:

- Baseline 1 (BL1)

  - Includes the initial repository setup, SCMP, CI Register, and initial documentation.

  - Serves as the starting point for development and demonstrates the first formal controlled version of all configuration items.

- Baseline 2 (BL2)

  - Includes the working prototype, implemented approved changes from CRs, updated documentation, and test artifacts.

  - Represents a stable version of the system ready for final review and release.

## 8.2 Baseline Control

- Each baseline is tagged in the GitHub repository (e.g., BL1, BL2).

- A Baseline Record (one-page summary) is prepared for each baseline, documenting:

  - Included configuration items

  - Version numbers

  - Responsible owners

  - Date of baseline creation

- Baselines are maintained and updated only after formal approval through the Change Control Process.

## 8.3 Benefits of Baseline Management

- Provides a stable reference point for further development.

- Ensures all configuration items are consistent and properly versioned.

- Supports controlled releases and effective audits.

- Enhances traceability for all changes applied after the baseline.

# 9. Tools Used

The following tools are used to implement the Software Configuration Management plan for the Simple Student Record Mini-System:

- Git

  - Used for version control, branching, and maintaining commit history.

  - Ensures traceability and controlled updates to all configuration items.

- GitHub

  - Serves as the remote repository for collaboration, pull requests, and baselines.

  - Tags are used for baselines and releases.

- Microsoft Word

  - Used to prepare documentation including SCMP, CI Register, and other project documents.

- Microsoft Excel

  - Used to maintain the CI Register, Change Log, and test case/test result records.

- Python / HTML / JS (for project prototype)

  - Used to develop the Simple Student Record Mini-System prototype.

- Other Tools

  - Visual Studio Code (VS Code): Code editor for writing and managing source code files.

  - WinRAR / 7-Zip: Used for packaging release versions of the system.

  - Notepad++: Optional lightweight editor for quick edits or viewing configuration files.

  - Online JSON Validator: Used to verify the structure of simple JSON files used in the project.